CSR checklist for project managers

| Question | Yes | No | Don't know |
| --- | --- | --- | --- |
| Is there procurement in the project? This includes frame agreements | CSR could be relevant | CSR is probably not relevant | This is important - find out |
| Are all the suppliers Norwegian? | Should be OK | Needs further CSR checking | This is important. If not known at the moment, then note as a potential risk |
| Do the suppliers have sub-contractors? | Needs further CSR checking | This could change so follow-up regularly | This is important. If not known at the moment, then note as a potential risk |
| Have the suppliers signed a "supplier declaration"? | OK, but remember follow-up | This needs to be done asap | This is important. If not known at the moment, then note as a potential risk |
| Have the sub-contractors signed a "supplier declaration"? | OK, but remember follow-up | This needs to be done asap | This is important. If not known at the moment, then note as a potential risk |
| Have you decided at how many levels to check suppliers/sub-contractors? | Are you sure this is enough? | Ask for advice from Procurement and from the CSR advisor |  |
| Is it possible that there will be migrant construction workers? | This could be a serious risk. Ask for advice from Procurement and from the CSR advisor | Should be OK, but remember to follow-up | This is important. If not known at the moment, then note as a potential risk |
| Are any of the suppliers or sub-contractors based in a "risky" country | Ask for advice from Procurement and from the CSR advisor | Should be OK, but remember to follow-up | This is important. If not known at the moment, then note as a potential risk |
| Has a country risk analysis been done for the country in question? | Get a copy and see whether there are potential risks to the project | Ask for advice from the CSR advisor | Ask for advice from the CSR advisor |
| Will "old" frame agreements be used? | Ask procurement whether supplier declarations can be added to this | Should be OK. New agreements should include a supplier declaration | This is important. If not known at the moment, then note as a potential risk |
| Will there be materials purchased from "risky" countries? | Ask for advice from the CSR advisor | Should be OK, but remember to follow-up | This is important. If not known at the moment, then note as a potential risk |