## Slide 1: Communication Management

## Slide 2: Content
What is communication?
Success factors of anchoring and communication
Environment - different expectations
Communication Management
  Communication Strategy
  Vision and Goals
  Communication Plan
  Stakeholder Analysis
  Network change agents
Project Updates and News
  Newsletter
  The project's website
What creates confidence and motivation in a project?
Communication in Scrum projects

## Slide 3: What is communication?
Communication is a process where information is encoded and transmitted by a sender to a receiver using a channel or medium. Receiver decoding the message and gives the sender a response. Communication is thus a process in which we assign and convey meaning in an attempt to create a common understanding.
Four types of communication: 1. Oral communication 2. Written communication 3. Non-verbal communication 4. Visual communication
70% of the time in large projects is used for communication *
*Teasley, Covi, Krishnan, Olson (2002). Rapid Software Development through Team Collocation (IEEE)
Notes: De to første typer av kommunikasjon er: Muntlig og skriftlig kommunikasjon. The verbal eller dialog kommunikasjon representerer en gjensidig samtale mellom to parter. Men både muntlig og skriftlig formater for kommunikasjon er avhengig av menneskelig språk. Den menneskelige språk kan beskrives som et system av symboler og regler for grammatikk av parameterne som symbolene er manipulert. Språk er lært i den menneskelige rase tvers gjennom barndommen. Mest menneskelige språk bruker mønstre av lyd for symboler, som gjør kommunikasjon med andre. Det finnes tusenvis av menneskelig språk som deler visse egenskaper.
Den tredje typen kommunikasjon er ikke-verbal kommunikasjon. Denne kategorien for kommunikasjon omfatter kommunisere gjennom sending og mottak ordløs meldinger, som er formidlet gjennom ansiktsuttrykk, øyekontakt, gester, holdning og kroppsspråk. Faktisk kan verbal kommunikasjon også inneholder ikke-verbale elementer kalles paralanguage som består av talekvalitet, intonasjon, stress, følelser og stil på tale. Tilsvarende ikke-verbale elementer spiller en nøkkelrolle i skriftlige tekster i tillegg i form av håndskriften og romlige ordning av ord. Sammen disse tre gruppene danner basis for kommunikasjon. Ifølge forskning, 55 prosent av kommunikasjonen bestemmes av kroppsspråk, 38 prosent av tonen på stemmen og 7 prosent av innholdet eller de ordene som brukes i kommunikasjonsprosessen.
Den fjerde typen kommunikasjon er visuell kommunikasjon. Som navnet antyder, er denne typen kommunikasjon gjennom visuell hjelp. Denne måten å formidle ideer og informasjon er først og fremst knyttet til todimensjonale bilder som omfatter skilt, typografi, tegning, grafisk design, illustrasjon, farge og elektroniske ressurser. Denne formen for kommunikasjon med visuell effekt understreker på konseptet som en visuell melding med tekst har større makt til å informere, utdanne eller overtale en person. De vanligste måtene å presentere informasjon visuelt er video og TV. Her er det fokus på presentasjon av tekst, bilder, diagrammer og fotografier integrert på en dataskjerm. Denne kategorien kommunikasjon er mye brukt av grafiske designere.
Kommunikasjon påvirker minste aspekt av livet. Kategorien kan være noe, men kommunikasjon på hele streber mot et felles mål. Imidlertid kan den nøyaktige prosenten av innflytelse avvike fra variabler som lytteren og høyttaler. For å forbedre kommunikasjon kompetanse, må man være motivert for å endre dagens måter å kommunisere og være åpne for å lære og utvikle nye ferdigheter slik at sluttresultatet er økt selvtillit og sterkere relasjoner som forbedrer både ens faglige og personlige liv.

## Slide 4: Success factors of anchoring and communication
Critical success factors
Common pitfalls
Actions taken before we have secured an understanding among the employees. The communication is random. This leads to noise, uncertainty and productivity.
Clear strategy and plan of communication adapted to different target groups internally and externally.
Consultants are used as the sender, may be perceived as weak leadership commitment / low importance.
The customer must be the sender of all information.
Different information depending on different leaders. This can lead to unrest
The communication should be managed centrally to ensure that the message is unambiguous and that the information comes at the right time.
Different information depending on the information channel which is available. Can lead to uncertainty and unrest.
Communication material must be developed to ensure that the right message is communicated to all affected parties.
Important target groups / stakeholders can be forgotten - especially informal premise suppliers and we may lose key supporters.
Communication plan ensures the right information to the right audience at the right time
Communication may "slip" because not everyone share the common thoughts. This can lead to turbulence and noise.
Everyone involved in communications activities must have a common understanding of the principles that should apply
Conflicting information / signals can be sent out if the plan is not followed. This leads to turbulence and noise
It is important to agree on goals and principles in the communication, and that it is managed and executed according to plan.

## Slide 5: Environment - different expectations
Project Owner
SCRUM Master
End User
Project
Management
Change agents
Customer
Steering
Committee
Product Owner
Team
What expectations do the different groups have to the process and outcome? What are the expectations we have of these groups' contributions to the process?

## Slide 6: Communication Strategy
Communication is complex, but extremely important for all projects, regardless of time. Almost 70% of the project manager's job is to communicate to various stakeholders.
Develop and propose a communication strategy (Why, Who to communicate to, What, and How).
Scheduling communication management in the project.
Implement communication plan.
Making it possible for project members to access relevant information and develop relationships with other project members, on an equal basis as with other stakeholders.
Evaluate and improve communication in the project.
Important decisions must be approved by the project owner before being communicated.
The project must have:
  Plan for communication management (stakeholder
  analysis, communication plan and log, risk
  management and procedures for escalation)
  Detailed communication plan
  Communication log
  "Two-way" communication
  Customer Focus

## Slide 7: Vision and goal
Process - Clarifications before the communication plan is designed.
What is the project?
What is the vision for the project?
What is the goal of the project?
  Communicate the vision and goals
  How to communicate vision and goals?
  How to get a common understanding of what is to come?
  How to get everyone to go in the same direction?

## Slide 8: Communication Plan
What is the goal of the communication?
What is the purpose of communication?
What do we want to tell?
What do we want to achieve?
What is important?
When and how to communicate?
  Specific objectives
  Continuous evaluation
To whom will you say what? Why? When? Where? How?
To whom? (stakeholder analysis)

## Slide 9: Stakeholder Analysis
Who is affected by the project?
How are they affected by the project?
What needs do the different groups have for communication?
Who is your target group for the communication?
For each target, the following is defined:
  The desired result
  Message
  Critical success factors
  Sender / Responsible
Also, consider a SWOT analysis (strengths, weaknesses, threats and opportunities).
Survey of the as-is situation forms a basis for what should be communicated.
A method for identifying internal and external stakeholders,
their interests and purposes, their potential impact, and how to manage these.

## Slide 10: Stakeholder Analysis –cont.
Stakeholder Analysis (who is internal and who is "external")
  End user, customer, Team Members, Reference Groups, Project Owner, Managers, Decision makers, Other?
  Develop a stakeholder analysis per project area, if necessary.
  The process of making a detailed stakeholder analysis will increase the project team's attention by having a continuous cooperation with various stakeholders.
A communication plan for internal and external stakeholders must be established on the basis of stakeholder analysis.
If you fail to identify important stakeholders purposes and needs, knowledge and communication needs, attitudes and influence you will probably get a lot of unexpected challenges.
Updating the analysis before each milestone (Mx) to constantly be updated.

## Slide 11: Network change agents Participants and format
    Representatives from the end user for each area in the project
    Business area?
    Portfolio Managers?
    Employees?
    Service Responsible?
    Task responsible?
    Key account managers?
    Customers?
Regular meetings
Newsletter / (special area at the web page)
Involved in the clarification of tasks during the process.
Invited into the project process. As required; planning, demonstrations, into the team, etc.
Stakeholdernetwork
Project-
organisation
Info
Info
Line- organisation

## Slide 12: Level of engagement and involvement
12
“We like to
do it this way”
Level of involvement
CONTACT
ATTENTION
UNDERSTANDING
ENGAGEMENT
INVOLVEMENT
“I know the subject”
“I see
implication
of this”
“This looks ok”
“Let us
test it”
Time
COMMITMENT
N2
N3
N4
N5
N6
“I am being
told something”
N1
Change is a process. People need time to move from the “contact" to “commitment". Reflect where your stakeholders are and where you want them to be.

## Slide 13: Project Newsletter
Target group
  Project team members
  Project Owner, Steering committee members, Product Owner
  Other stakeholders
Purpose
  Project Update, both formal and informal
  Information on changes/news/deliveries in the project
  Create knowledge of and involvement in the project
The main focus
  Concrete message (short and to the point)
  Tabloid format, images and colours
Experiences
  Different experience. Some read the entire letter, ok service. Others think it is to "general“
  May be too general because not adapted to a particular target group (many to consider)
  Good with a regular issue and update ( "push" - sent by mail)
  Good mix of delivery, professional outcome

## Slide 14: Project website
Target group
  Project team members
  Project Owner, Steering committee members, Product Owner
  Other stakeholders
Purpose
  Updating the project's "inner life" and communicate large and small events
  Formal information from the project to management and stakeholders
  Create loyalty and commitment
The main focus
  Communicate to the project and team members
  It should be fun and "easy“, enter and read
  Feel "the pulse" of the project
  Communicates the soft values
  More enthusiasm. A discussion forum. Micro Blogging.
  Visual format

## Slide 15: What creates confidence and motivation in a project?
Walk the talk = creates trust
  Management must live what they communicate
  "Own" and "live for" the project
  Be clear in relation to where we want and what we want with this
  Why is it important to undertake this project?
  Why YOU are important in this project? At a individual level
Two-way communication = creates trust
  Management/customer to the project
  Project to management/customer
  Open and honest communication = creates confidence
  The management/customer to the project
  Project to management/customer
  Internally, in the team
Why is trust in both ways important for a project?
  Project to management/customer: Ensure that what is agreed will be delivered
  The management/customer to the project: with confidence that what we deliver is what management wants
  Plus the project will have the calm to be creative and developing without having to feel "supervised and controlled in detail”

## Slide 16: Wiio´s law of communication
If communication can fail, it will.
If a message can be understood in different ways, it will be understood in just that way which does the most harm.
There is always somebody who knows better than you what you meant by your message.
The more communication there is, the more difficult it is
for communication to succeed.
Anytime there are two people conversing, there are actually six people in the conversation:
  Who you think you are?
  Who you think the other person is?
  Who you think the other person thinks you are?
  Who the other person thinks he/she is?
  Who the other person thinks you are?
  Who the other person thinks you think he/she is?
Notes: Osmo Wiio is a Finnish researcher of human communication. He has studied, among other things, readability of texts, organizations and communication within them, and the general theory of communication. His laws of communication are the human communications equivalent of Murphy’s Laws.

## Slide 17: Communication in Scrum projects

## Slide 18: Scrum, involvement and communication 1
What is special about the Scrum process?
  All handover is delivered to the line organization for each release.
  Important stakeholders is already involved in the Scrum team.
  Predictable process. No new systems or roles are introduced along the way.
  Change/release process follows closely on the production.
  A continuous process.
  Active and team-oriented working methods. Use of the boards and visual aids.
  The project management is not always aligned with the Scrum teams. Important to clarify roles and communication form. Speak the same language!
  Challenge of long-term planning of communication and education because of the change of product backlog in terms of business value.
  Challenge with several asset owners/customers in the Scrum team. How to communicate, what is the project and what are the other project? Creates confusion.

## Slide 19: Scrum, involvement and communication 2
What is important in a Scrum process?
  Involvement of key stakeholders and user groups from the start of the project.
  Openness from management.
  Good communication channels = mutual communication (dialogue).
  Communicate that the project and the team have the same goals and same owner,
  it is not a conflict.
  Close communication between the team and product owner.
  Several joint meetings and open meetings (regardless of the demo).
  Do not forget other important stakeholders (who are not involved in teams).
  Involve the real customers and understand the decision path.
  Communicate what Scrum is and what we want with it (done in a Scrum introduction process). What is the purpose behind it?
  Communicate roles, who does what? What are the responsibilities?
  Creating an overall plan with milestones, that can be changed if the user stories of greater business value gets higher priority. Creates a greater predictability for communications and training.

## Slide 20: Scrum, involvement and communication 3
Communication and regular meetings of the Scrum
  Sprint Planning Meeting, Part 1 and 2
    Invitation to team members and product owner
    Team and product owner clarify whether others should be invited (user, customer)
  Daily Scrum
    Internal communications in the team
    Product Owner is present as much as possible for involvement and influence
  Product Backlog Review
    Invitation to team members and product owner
    Team and product owner clarify whether others should be invited (user, customer)
  Sprint Demo
    Good communication channel. Fixed frequency (2-3 weeks). Allows/forcing out a mutual communication and involvement of several groups. Important with a right level for the communication (who is the recipient?)
    Invitation from the product owner to selected stakeholder, customers and user groups
  Sprint Reflection
    Invitation to team members and product owner.
  Other meetings / workshops
    Team area works well as a creative workplace / meeting place for a few people. Provides a more interactive and inclusive work process
    Co-location of teams is a success factor for communication and collaboration in the team and across different teams

## Slide 21: Scrum, involvement and communication 4
Better communication with SCRUM
  Obligations relating to Definition of Done
  The simplicity of the Daily Scrum and scrumboards
  ScrumMaster protects the team from unnecessary noise
  Achieve a permanent project rhythm
  Synchronized implementation of the Product Backlog
  Uniform reporting status by using the Definition of Done
  Scrum of Scrum / MetaSCRUM
  Better information flow between teams
  Common commitment to the project's goals and plans
  Identify the project's common obstacles
Scrum contributes to reduced noise and increased focus