|  | QA activities | Role | Task | When | Who (name) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| M | Ensure that all relevant governing documents are included in the project assignment/mandate and complied to. | Project manager | The project manager is responsible for following the appropriate governing documents. The project owner is responsible for informing the project manager which governing documents are relevant. The list should be included in the Project assignment/mandate. | Before M1 and when needed |  |  |
| M | Ensure that archiving is planned as a project activity | Project manager | If relevant | After each relevant milestone. |  |  |
| M | Formal approval and sign-off routines for all deliverables | Project manager | Create routines to cover all deliverables. | Immediately after project start. |  |  |
| M | Operational preparations | Operation work group | Support the project in planning of the test and production environment, and to solve operational issues. Give information about the existing test environment, production environment, network, servers, etc, i.e. the existing infrastructure. Help the project to choose technical solutions with low operational costs. It would be helpful to receive a prior-to-production checklist from the production managers and/or change managers. | Before M3 |  |  |
| M | Version control documentation | Project manager | Use version control on all project documents using team site and the version control system. Correct status (draft/final) must be set. | Throughout the project |  |  |
| M | Version control code | Project manager | If program code, use a tool to keep track of code versions. | Throughout the project |  |  |
| M | Work model QC | QC | Verify that the work model is being used and that the quality of the documentation is satisfactory. | Before M2 and when needed |  |  |
| M | Handover process (incl. functional test, operational test) | Project manager |  | Before M4 |  |  |
| M | Technical review of the solution | Change manager or production manager | Verify that the chosen solution conforms to the existing production environment. | Before M4 |  |  |
| R | Start-up support and coaching - Configuration of work model - Develop the project assignment/mandate - Develop the project manual - Develop the quality management plan - Make a plan for coaching | Starter | To help the project manager with the project planning at project start-up. | Start around M1 and continuously throughout the project |  |  |
| R | User workshop, <case> Various types of workshops together with the most central users should be organised, for instance in connection with modelling of work processes and the development of the requirement specification (RS). Note that there could be several work groups in a project. | Work group, <case> | To participate in the development of user related deliverables, e.g. the requirement specification (RS), TO-BE work processes, etc. | Before M2 and when needed |  |  |
| R | System related workshop, <case> System related workshops together with technical experts should be organised to develop system related deliverables. Note that there could be several system work groups in a project. | System work group, <case> | To participate in the development of system related deliverables, e.g. system architecture (SA), software architecture (SWA), functional specification (FS), design (DS), etc. | Before M1 and M3 and when needed. |  |  |
| R | Technical support Use external technical experts if needed. | Technical coach | To support the project to solve technical issues, e.g. business process modelling, architecture, design, network, integration, data modelling, programming, testing, technical tools, etc. | When needed |  |  |
| R | QC of user related deliverables | User review team, <deliverable> | Check user related deliverables, e.g. verify if scope, work processes, requirement specification, etc. are correct. | Before M2 and when needed |  |  |
| O | QC of system related deliverables Various types of technical reviews could be organised, e.g. review of system architecture (SA), software architecture (SWA), functional specification (FS), design (DS), etc. Use external technical experts if needed. | Technical review team, <deliverable> | Verify system related deliverables. Verify that rational, good, robust, scalable and reusable technical solutions are chosen. | When needed |  |  |
| O | Other QC. | QC | According to the given mandate. | When needed |  |  |

M=mandatory, R=recommended, O=optional